Guide 1. Definition of the APT Project

Capstone Module

- PART I

1. Personal Background

Below is a table in which you must fill in the requested information.

| Student’s name | Maximiliano José Castillo, Francisco Jara, Dilan Nuñez, Sebastián Hurtado |
| --- | --- |
| Rut | 21.629.250-2 / 21.290.224-1 / 21.071.200-3 / 21.691.500-3 |
| Degree programme | Computer Engineering |
| Campus | Puente Alto |

2. APT Project Description

In the description, you should briefly state the name of your APT project and the graduate profile competencies you will be putting into practice. If your degree programme defines areas of performance, please also mention which areas of performance the project relates to.

| Project name | SICAF — Comprehensive Attendance Control System through Facial Recognition |
| --- | --- |
| Performance area(s) | Software Development, Databases, Infrastructure and Networks, IT Security |
| Competencies | Develop software solutions using engineering methodologies; design and implement normalised relational databases; implement microservice architectures using Docker containers; apply security and authentication protocols to web systems; integrate artificial intelligence technologies (facial recognition) into real-world applications |

3. Rationale for the APT project

Below are various fields that you must complete with the requested information. This section asks you to describe your project in detail and justify its relevance and significance.

| Relevance of the APT Project | The project is developed for Colegio Polivalente Los Aromos, in the district of Maipú, and addresses a specific problem found in educational establishments in Chile: the recording of school attendance remains a manual, slow and error-prone process. In schools in the Metropolitan Region, teachers spend between 5 and 10 minutes a day taking the register, time that is taken away from teaching. Furthermore, paper records or spreadsheets are susceptible to data loss, duplication and fraud (identity theft). This system automates attendance tracking using biometric facial recognition, eliminating the need for teacher intervention and guaranteeing the student’s true identity. The impact is felt directly by school leaders, teachers, parents and the students themselves, who benefit from a more streamlined, transparent and reliable process. The relevance of Computer Engineering to the workplace lies in the fact that it integrates multiple disciplines: full-stack web development, microservices architecture, relational databases, IT security and the application of artificial intelligence in a real-world production environment. |
| --- | --- |
| Description of the APT Project | The aim of the project is to develop a comprehensive web-based system for managing school attendance that incorporates facial recognition as the primary means of registration. The system comprises four independent APIs (microservices) that communicate with a PostgreSQL database consisting of 32 normalised tables, all orchestrated using Docker. API 1 (Academic) manages students, teachers, courses and the academic structure. API 2 (Attendance) processes manual and facial attendance recording, including justifications. API 3 (Facial) uses real-time WebSocket to receive 128-dimensional facial descriptors extracted by Face-api.js on the front end, compare them against the database and confirm the student’s identity if the Euclidean distance is less than 0.6. API 4 (Reports) generates statistics and exports documents in PDF and CSV formats. The HTML/CSS/JS front-end activates the webcam, captures the pupil’s face and sends the descriptor to the server. The entire system is packaged as a desktop application using Electron for deployment at Colegio Polivalente Los Aromos. |
| Relevance of the project to the degree programme’s learning outcomes | The project is directly linked to the Computer Engineering degree programme’s learning outcomes, as it requires the practical application of the programme’s fundamental technical skills. The design and implementation of four microservices using Node.js and Express demonstrates the ability to develop complex software solutions. The PostgreSQL database, comprising 32 normalised tables across nine modules, puts advanced relational design into practice. Orchestration using Docker and Docker Compose demonstrates skills in infrastructure and deployment. The unified security layer (JWT, bcrypt, Helmet.js, CORS, Rate Limiting, HTTPS/WSS) directly applies knowledge of IT security. Finally, the integration of Face-api.js for facial recognition demonstrates the ability to incorporate artificial intelligence into real-world solutions, a distinguishing feature of the graduate profile. All these skills are necessary and complementary to solving the problem. |
| Relationship with professional interests | Our professional interests focus on full-stack software development and the integration of emerging technologies, such as artificial intelligence, into practical solutions. This project reflects these interests by combining web development with biometric facial recognition, a field in which there is high demand for skilled workers in the areas of security, access control and automation. Undertaking this APT project contributes to our professional development by providing us with hands-on experience in microservices architecture, real-time communication via WebSocket, containerisation with Docker and the handling of biometric data – skills that are highly valued in today’s computer engineering job market. |
| Feasibility of the APT Project's development | The project is feasible, taking the following factors into account. Duration: the 17-week academic term allows for the completion of the five planned phases (planning, analysis and design, development, testing and quality assurance, and implementation and closure). Allocated hours: the weekly hours allocated to the Capstone module allow for steady progress. Materials: all the tools are free and open-source (Node.js, PostgreSQL, Docker, Face-api.js, Electron); all that is required is a computer with a webcam. Enabling factors: the team members have previous experience with JavaScript, Node.js and databases, and the project already has a GitHub repository and a functional code structure. Factors that cause difficulties: the accuracy of facial recognition depends on the quality of the camera and the lighting, which is mitigated by taking multiple images per pupil (up to 5 descriptors) and a configurable confidence threshold. |

- PART II

4. Objectives

In this section, you should set out the general and specific objectives of the APT Project. It is important to note that the objectives must be stated clearly and concisely, without the need for further explanation; in other words, they must be self-explanatory. It is recommended that you phrase them using the infinitive form of a verb, as this encourages you to specify concrete actions.

| Overall objective | To develop a web-based school attendance management system with biometric facial recognition, based on a microservices architecture using Docker, which enables the automated recording of pupils’ attendance securely, efficiently and in real time, eliminating the need for manual roll calls. |
| --- | --- |
| Specific objectives | 1. Design and implement a normalised PostgreSQL database comprising 32 tables organised into 9 functional modules to manage academic, biometric and attendance data. 2. Develop four independent APIs (Academic, Attendance, Facial and Reports) using Node.js and Express, orchestrated via Docker and docker-compose. 3. Implement a facial recognition module using Face-api.js and WebSocket that identifies students using 128-dimensional descriptors with a distance of less than 0.6. 4. Develop a web front-end that activates the camera, captures facial features and communicates with the APIs for automatic attendance recording. 5. Implement a unified security layer using JWT, bcrypt, Helmet.js, CORS and rate limiting across all APIs. 6. Generate attendance reports that can be exported to PDF and CSV, with filters by course, date and student. 7. Package the system as a desktop application using Electron for deployment in educational establishments. |

5. Methodology

In the following section, you should describe the methodology – specific to your discipline – that you will use to carry out the APT project outlined above, including the stages and working methods.

Description of the methodology

A predictive-incremental life cycle methodology will be used: the scope, the architecture and the data model are defined in the initial phases, and the system modules are built incrementally, validating each one before starting the next. The project is divided into 5 phases. Phase 1 (Planning): project charter, definition of general requirements and team organisation. Phase 2 (Analysis and design): capture of specific requirements, architecture document, use cases, prototypes and the SRS proposal. Phase 3 (Development): setting up the environment and the Docker containers, creation of the init.sql script with the 32 normalised tables and their relationships, and sequential development of API1 (Academic), API2 (Attendance), API3 (Facial, using Face-api.js and WebSocket) and API4 (Reports), as well as the HTML/CSS/JS front-end and the Electron packaging. Phase 4 (Testing and quality assurance): functional tests, user tests and end-to-end integration tests. Phase 5 (Implementation and closure): migration to production, training, user manuals and the project closure record. Progress is controlled in two-week sprints, each with planning, development, testing and review. Team role allocation: Dilan Nuñez will focus on the project’s requirements documentation and quality testing; Sebastián Hurtado, on database administration and container infrastructure; Maximiliano Castillo, on the backend architecture (APIs 1 and 2), the data model and security; and Francisco Jara, on the facial recognition module (API 3), the frontend and packaging with Electron. All four members collaborate on API 4 (Reports) and on integration testing.

6. Evidence

Below, please describe what evidence will be assessed in the progress report and the final report for your APT project. These pieces of evidence must be agreed with your teacher. Evidence shall be understood to mean the outputs produced during the project, the purpose of which is to highlight or document how the work has been carried out.

| Type of evidence (preliminary or final) | Name of the evidence | Description | Justification |
| --- | --- | --- | --- |
| Preliminary | APT Project Definition | Document defining the project, its objectives, methodology, evidence and work plan. | It sets the boundaries of the project to be developed during the APT and guides all later work. |
| Preliminary | Project Charter | Document that formalises the start of the project: scope, objectives, stakeholders, milestones, budget and constraints. | It establishes the limits and commitments of the project, approved by the client. |
| Preliminary | Requirements Sheet | Sheet containing the 42 system requirements: 27 functional and 15 non-functional. | It defines what the system must do before building it and allows its fulfilment to be verified. |
| Preliminary | WBS Matrix and Costs by Phase | Work breakdown with an estimate of 1,309 man-hours and a cost of $6,545,000. | It supports the effort estimate and the committed budget of the project. |
| Preliminary | Gantt Chart | 19-week schedule with the project milestones and the deliverables of each phase. | It organises the timeline of the activities and allows actual progress to be monitored. |
| Preliminary | SRS Report | Software Requirements Specification following the IEEE 830 standard, including interfaces, requirements and planning. | Core technical document for the design, construction and testing of the system. |
| Preliminary | Extended Use Case Document | 17 high-level use cases and 52 extended use cases with their normal and alternative flows. | It details the expected behaviour of the system step by step for each function. |
| Preliminary | Mockups of the complete system | Prototypes of all the user interfaces of the system. | It validates the screen design with the client before programming them. |
| Preliminary | Consolidated sprint report | Record of each sprint closure with its tasks, deliverables and justification of postponed work. | It evidences progress tracking under the incremental methodology adopted. |
| Advance | Docker infrastructure up and running | PostgreSQL containers and the four APIs set up using Docker Compose, with health checks responding. | Demonstrate that the core of the system is operational and that the microservices are communicating with one another. |
| Advance | Database with 32 tables | SQL script executed with all tables, relationships and initial data loaded. | Validates the relational design and normalisation of the data model. |
| Advance | APIs 1 and 2 with functional CRUD | Academic management and manual attendance endpoints operational with JWT authentication. | It highlights the backend development and the security layer. |
| Final | Facial recognition in operation | Face registration and real-time recognition via WebSocket using Face-api.js. | It demonstrates the integration of AI with biometric authentication. |
| Final | Reports in PDF and CSV formats | API 4 generates reports filtered by course, date and student, which can be exported to PDF or CSV. | Demonstrates the system’s query and reporting capabilities. |
| Final | System packaged with Electron | A desktop application (.exe) that can be run and includes all the built-in features. | It demonstrates the final product, ready for deployment. |

7. Work Plan

In the table below, set out the planning for your APT project as required.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competence or units of competence | Name of Activities/Tasks | Description of Activities/Tasks | Resources | Duration of the activity | Person in charge | Comments |
| Project Management | APT Project Definition | Define the project, its objectives, rationale, methodology and work plan. | Computer, course .Docx template | From 10-08-2026 to 07-09-2026. | Whole team | Core document that guides the rest of the project. |
| Project Management | Project Charter | Formalise the start of the project by defining scope, stakeholders, milestones, budget and constraints. | Computer, .Docx template | From 10-08-2026 to 24-08-2026. | M. Castillo | Approved by the client and the project manager. |
| Requirements Analysis | Requirements Sheet | Gather and document the functional and non-functional requirements of the system. | Computer, .Xlsx, client meetings | From 10-08-2026 to 21-08-2026. | F. Jara | Result: 42 requirements (27 functional and 15 non-functional). |
| Project Management | WBS Matrix and Costs | Break the work down into phases and estimate effort and cost per activity and role. | Computer, .Xlsx | From 17-08-2026 to 24-08-2026. | M. Castillo | Result: 1,309 man-hours and $6,545,000. |
| Project Management | Gantt Chart | Plan the 19 weeks of the project with its milestones and the deliverables of each phase. | Computer, .Xlsx | From 17-08-2026 to 24-08-2026. | M. Castillo | Aligned with the course delivery dates. |
| Analysis and Design | Extended Use Case Document | Detail the system use cases with their normal and alternative flows. | Computer, .Docx, diagrams | From 24-08-2026 to 28-08-2026. | M. Castillo | Result: 17 high-level and 52 extended use cases. |
| Analysis and Design | SRS Report | Specify the software requirements according to the IEEE 830 standard. | Computer, .Docx | From 31-08-2026 to 04-09-2026. | M. Castillo | It integrates requirements, planning and project annexes. |
| Interface Design | System mockups | Prototype the user interfaces of the whole system before programming them. | Computer, prototyping tool | From 31-08-2026 to 04-09-2026. | M. Castillo | Allows the screens to be validated with the client. |
| Project Management | Consolidated sprint report | Record the closure of each sprint with its tasks, deliverables and observations. | Computer, .Docx | From 24-08-2026 to 07-09-2026. | Whole team | Updated at the end of every two-week sprint. |
| Infrastructure and Networks | Set up Docker | Create a docker-compose.yml file with PostgreSQL and API1-4 containers and an isolated internal network. | Docker Desktop, VS Code | From 14-09-2026 to 20-09-2026. | M. Castillo, F. Jara, S. Hurtado | Requires Docker Desktop and WSL2 |
| Databases | Design and implement the database | Create an init.sql file containing 32 normalised tables organised into 9 modules, including foreign key relationships. | PostgreSQL, Adminer | From 21-09-2026 to 04-10-2026. | S. Hurtado, M. Castillo | Standardization according to a previous design |
| Software Development | Develop API 1 (Academic) | CRUD operations for students, teachers, courses, subjects, timetables, assessments and parents/guardians, using JWT and audit logging. | Node.js, Express, pg, bcrypt | From 28-09-2026 to 18-10-2026. | M. Castillo, S. Hurtado | API with more routes (15 modules) |
| Software Development | Develop API 2 (Attendance) | Manual and facial marking, searches by pupil/class/date and excuses. | Node.js, Express, pg | From 12-10-2026 to 25-10-2026. | M. Castillo, D. Nuñez | Daily check for duplicates |
| Software Development, AI | Develop API 3 (Facial) | WebSocket server for real-time facial recognition, face registration and API calls 2. | Node.js, ws, pg | From 19-10-2026 to 01-11-2026. | F. Jara | Distance threshold < 0.6 |
| Software Development | Develop API 4 (Reports) | Attendance reports with filters, PDF/CSV export and statistics. | Node.js, Express, pdfkit | From 26-10-2026 to 08-11-2026. | F. Jara, S. Hurtado | Restriction per course for teachers |
| Software Development | Front-end development | HTML/CSS/JS web interface with academic management, attendance and facial recognition. | HTML, CSS, JS, Face-api.js | From 02-11-2026 to 15-11-2026. | F. Jara, M. Castillo | Integration with the four APIs |
| AI, Security | Facial recognition integration | Capture of 128-dimensional descriptors and transmission by WebSocket. | Face-api.js, webcam | From 19-10-2026 to 01-11-2026. | F. Jara, D. Nuñez | It requires good lighting |
| Infrastructure | Packaging with Electron | Package the application as a desktop executable (.exe). | Electron, electron-builder | From 16-11-2026 to 22-11-2026. | F. Jara, M. Castillo | Includes Docker containers |
| Everything | Integration tests | Check the entire workflow between the four APIs, the front-end and the facial recognition module. | Postman, browser, camera | From 09-11-2026 to 22-11-2026. | Everyone (coordinated by D. Nuñez) | End-to-end testing |
| Infrastructure and Networks | Migration to production and training | Deploy the system on the school's server and train the end users. | School server, Docker | From 23-11-2026 to 29-11-2026. | M. Castillo, S. Hurtado | Requires the server provided by the client |
| Project Management | User manuals and project closure | Write the user and technical manuals and sign the project closure record. | .Docx, system screenshots | From 23-11-2026 to 06-12-2026. | D. Nuñez, M. Castillo | Final project documentation |
| Everything | Final presentation and defence | Prepare and deliver the final project presentation to the panel. | .Pptx, deployed system | From 30-11-2026 to 06-12-2026. | Everyone | Phase 3 submission |

8. Gantt chart

Find a Gantt chart template that suits you and use it to organise the activities planned in the previous point, taking into account the timeframe allocated for the delivery of your APT project. You must adhere to the academic calendar when undertaking the three phases covered by the Degree Portfolio module.

| Actividad | Fase 1 |  |  |  | Fase 2 |  |  |  |  |  |  |  |  |  |  |  | Fase 3 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 |
| Initial review of the documentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Set up Docker |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design a database (32 tables) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| API 1 – Academic |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| API 2 - Attendance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| API 3 - Facial (WebSocket) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| API 4 - Reports |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Front-end Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Facial integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Electron Packaging |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Integration tests |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Migration to production and training |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| User manuals and project closure |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final presentation and defence |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |